Proposal Report: Yatra Sathi — The Travel Companion

A Public & Institutional Bus Tracking and Route Companion for Nepal

## 1. Introduction

### 1.1 Project Overview

Yatra Sathi ("The Travel Companion") is an integrated digital solution — a website and mobile application prototype — designed to streamline public transportation in Nepal. The project bridges the gap between passengers and drivers by providing route-based bus tracking, estimated time of arrival (ETA), and smart route planning, alongside dedicated management features for drivers. The long-term vision is to work with government and institutional partners toward a reliable, everyday transportation companion for the general public.

### 1.2 Objectives

- To develop a user-centric platform that provides route-based tracking and ETA for local buses.

- To build two distinct operating modes: a Public mode for general citizens, and a Private mode for institutions such as colleges, schools, and organizations.

- To design a smart routing system that recommends a direct bus when available, and only introduces a transfer point when no single bus covers the full journey.

- To create dual-interface systems catering to both passengers/riders and drivers, each with role-appropriate access.

- To design a culturally resonant interface using the colours of the Nepali flag: Red, Blue, and White.

- To ensure a responsive design for seamless use on both desktop and mobile devices.

### 1.3 Scope

As a prototype, the application will run on mock data — simulating live bus positions, routes, and ETAs — so that the full concept and user flow can be demonstrated without a live GPS backend. The application will consist of the following primary sections:

- Mode Selection Page: Entry point for users to choose between "Public" and "Private" systems.

- Public – Role Selection: Choice between "Driver" or "Passenger" within the public system.

- Public – Passenger Login/Signup: Access via phone number or email and password, with optional location access for improved tracking.

- Public – Driver Login: Secure, code-based access for verified public transport drivers.

- Passenger Route Selection: An interactive map for selecting a destination and viewing route options.

- Smart Route Results: Displays a direct bus when one exists, or an optimal transfer route (e.g., A → X → B) only when no direct bus is available.

- Vehicle Details: Displays driver profile and bus details for buses currently on the selected route.

- Driver Dashboard: A dedicated view for drivers showing distance covered and trips completed.

- Private Mode – Institution Access: Code-based entry for students, employees, and institutional drivers.

- Private Mode – Fixed Route Tracking: Shows the assigned bus's current location and ETA to the rider's stop.

- Footer: Navigation links and copyright information.

## 2. Requirements

### 2.1 Functional Requirements

- Navigation: Smooth transitions between Public and Private modes and their respective sections.

- Responsive Layout: Adaptable design for desktop, tablet, and mobile devices.

- Interactive Elements: Map integration for route selection, with simulated live bus markers.

- Smart Routing Logic: Simulated direct-route vs. transfer-route decision logic driven by mock route data.

- Access Control: Separate login flows for public passengers/drivers and code-based entry for private/institutional users.

### 2.2 Technical Requirements

Software Requirements:

- HTML5 and CSS3 for frontend development.

- JavaScript for interactivity, mode/role logic, and the mock smart-routing engine.

- Leaflet.js (or similar) for interactive map display with mock bus markers.

- Font Awesome or custom SVG icons.

- Google Fonts for typography.

- VS Code as the primary code editor.

- Git for version control across the team.

- Browser Developer Tools for testing and optimization.

Hardware Requirements:

- Laptop/Desktop for development.

- Local and cloud storage for project files.

### 2.3 Design Requirements

- Colour Scheme: White background, red as the primary button colour, and blue for borders, padding, and accents — reflecting the Nepali flag.

- Visuals: Custom SVG illustrations for transport icons and route maps.

- Typography: Readable fonts with culturally appropriate aesthetics.

## 3. Project Timeline

| Phase | Task | Duration |
| --- | --- | --- |
| Phase 1 | Planning & Requirement Analysis | 3 Days |
| Phase 2 | UI/UX Design & SVG/Icon Creation (both modes) | 5 Days |
| Phase 3 | HTML/CSS Development — Public Mode (Selection, Passenger Login, Driver Login, Route Selection, Vehicle Details, Driver Dashboard) | 6 Days |
| Phase 4 | HTML/CSS Development — Private Mode (Institution Access, Student/Employee View, Institutional Driver View) | 5 Days |
| Phase 5 | Mock Data & Smart-Routing Logic Simulation | 4 Days |
| Phase 6 | Map Integration (mock bus markers, route lines) | 3 Days |
| Phase 7 | Testing & Bug Fixing | 3 Days |
| Phase 8 | Deployment & Documentation | 2 Days |
| Total |  | 31 Days |

## 4. Team Members

| Name | Role | Responsibilities |
| --- | --- | --- |
| Pukar Budhathoki | Designer | UI/UX design, colour scheme management, and SVG/visual asset creation. |
| Santosh Maharjan | Developer | Frontend development, including HTML/CSS/JS implementation of core pages. |
| Nibesh Maharjan | Tester | Quality assurance, cross-browser testing, and bug reporting. |
| Diparshan Ghimire | Developer | Frontend development, including map integration and smart-routing logic. |

## 5. Risk Assessment

| Risk | Mitigation |
| --- | --- |
| Delays in development | Buffer time allocated across the 31-day schedule. |
| Browser compatibility issues | Cross-browser testing with Chrome, Firefox, and Safari. |
| Responsive design challenges | Mobile-first approach with media queries throughout the application. |
| Scope confusion between Public and Private modes | Clear separation of mode logic early in development, with independent testing of each mode. |
| Mock data not reflecting real conditions | Design mock datasets to mirror realistic route structures (direct and multi-transfer cases) for accurate demonstration. |

## 6. Conclusion

Yatra Sathi serves as a digital gateway to improved public and institutional transportation in Nepal, providing citizens, students, and employees with a reliable tool to navigate their daily commutes. With a clear scope covering both Public and Private modes, and a dedicated four-member team, this project is set for successful completion of its prototype within the 31-day timeline, laying the groundwork for future development toward a full, live system in partnership with government and institutional stakeholders.